## Slide 1
Science Mission Directorate (SMD) Technology Investment Tracking and Analysis
SPEAC Task Order #37
NASA Headquarters Washington D.C.
October 24, 2019

## Slide 2: CONTENTS
Meeting Goals
Background
SPEAC TaSk Order Overview
Introductions
Aligning expectations
– deliverables
- Timeline Phasing of Activities on TASK
Technical Approach
Contract Information

## Slide 3: THE PURPOSE OF THIS KICKOFF MEETING IS TO ALIGN EXPECTATIONS AND REVIEW BOOZ ALLEN’S PLAN OF ACTION FOR CONDUCTING THE SCIENCE MISSION DIRECTORATE TECHNOLOGY INVESTMENT TRACKING AND ANALYSIS ASSESSMENT
Introductions
  Introduction of the Booz Allen digital team
  Roles and responsibilities of team members
Align Expectations
  Review Project Scope
  Ensure that we have a clear, common understanding of the Statement of Work (SOW) for SPEAC TO 37
  Ensure that Booz Allen understands any concerns or issues of special interest to Mr. Michael Seablom regarding outlined tasks
  Discuss product format, content, and level of detail
Review Booz Allen’s Plan of Action
  Review schedule and identify dependencies
  Identify data needs to initiate the tasks in the Statement of Work (SOW)
  Identify risks and mitigation strategies
This document is confidential and intended solely for the client to whom it is addressed

## Slide 4: BACKGROUND
BACKGROUND: The Science Mission Directorate (SMD) oversees and tracks investments made in various technology areas across the Heliophysics, Astrophysics, Earth Science, and Planetary Science Divisions. The Directorate requires assessments and recommendations for the organization of the various sets of technology investment data from several sources: NSPIRES, TechPort and the possible addition of User Defined information. This effort encompasses the assessments and recommendations focused on technology Investment Information, data consolidation and management, data analytics and visualization within SMD, including recommendations for initiatives to enhance the Directorate’s existing analytics tools and visualizations.
SCOPE: Improve the access to technology investment information from different portfolios so staff may utilize technology project data to understand technology development over time and to shape future investment strategies. SMD requires assessments and recommendations on how to optimize existing methods used to identify, analyze, and consume technology investment information from various data sources.
Assessments will be focused specifically on understanding content for each SMD Division and their associated technology information available through data residing on the TechPort and NSPIRES systems. Assessments will also provide recommendations for a central information repository, including a data dictionary and architecture recommendations.
To make effective decisions and appropriately manage technology projects, SMD requires various information views and visualizations from the identified source data sets. The assessment and recommendations will address data aggregation options via import or interface approaches.
This document is confidential and intended solely for the client to whom it is addressed

## Slide 5: SPEAC TO 37 CONTRACT OVERVIEW
Contract Category | Details
Contract Number | 80JSC019A0001
Task Order Number | SPEAC TO 37
Statement of Work | Booz Allen will support the SMD Technology Investment Database task, applying information technology, data analytics and visualization expertise. Successful completion of these activities will assist in maturing the Directorate’s technology project data reporting capability
Period of Performance | 10/17/2019 – 03/25/2020
ATP Received | 10/17/2019
NASA Technical Client | Michael Seablom, Chief Scientist SMD
NASA Technical Client Organization | Science Mission Directorate
Contract Officer | Rogelio Curiel, NASA JSC Procurement
Contracting Officer Representative | Mary Kincaid, JSC Strategic Business Partnerships Integration Office (XB)
This document is confidential and intended solely for the client to whom it is addressed

## Slide 6: The booz allen team is designed to provide nasa domain knowledge as well as functional expertise to achieve the requirements of the task
This document is confidential and intended solely for the client to whom it is addressed
April Buchanan
Mario Ortega
Task Lead
Joseph Burg
Task Manager
SPEAC PROGRAM MANAGER
TASK MANAGER
CORE TEAM
Aadel Ragaban Architect SME
Will Parker
Lead Technologist
Sufian Azeem
Technologist

## Slide 7: ROLES AND RESPONSIBILITIES
SPEAC Program Manager
  The SPEAC PM will monitor the task for compliance with contractual requirements on a regular basis and support where needed on topics related to changes in scope, timelines etc.
Task Coordination/Oversight
  The Task Manager will be the day to day coordinator for staff assignments, communications with Client and status and progress reporting on the task.
  Will review quality standards in design, execution and delivery of the outputs of the task
Architect SME
  The Architect SME will review architecture design and recommendations in order to address scalability, integration and design optimization
Lead Technologist / Technologist
  Will process all work required for the technical assessment and deliverables associated with the task.
This document is confidential and intended solely for the client to whom it is addressed

## Slide 8: SPEAC TO 37 DELIVERABLE AND PRODCUCT OVERVIEW
DRD/PID | TITLE | DESCRIPTION | FREQUENCY / DUE DATE
1 | BPA Management Status Report (BMSR) | Booz Allen Task Lead presents monthly status to CO, COR, NASA Technical Lead NASA Technical Client participation requested | Monthly
2a | Kickoff Briefing | Provides summary of assessment and establishes expectations | 10/28/2019
i | Data Environmental Analysis and Assessment Report Completion | Assessment of current data exchange mechanisms, “gap” analysis of existing data sources, and analysis of SMD Stakeholders’ identified needs for the recommendation | ATP + 30 days 11/18/2019
ii | Data Dictionary and Element Mapping Report Completion | Delivery of a comprehensive data element profile and data mapping report for SMD’s technology project data sets to act as a data dictionary under version control | ATP + 60 days 12/18/2019
iii | Recommendations for Technology Information Views Completion | Delivery of recommendations for how best to displayed consumed data within a designed user interface | ATP + 90 days 1/17/2020
iv | Recommendations for data grouping and filtering Completion | Delivery of recommendations for grouping and filtering consumed information | ATP + 90 days 1/17/2020
v | Review of recommendations and Backlog Report Completion | Final stakeholder review of the recommendations and view of outstanding backlog items | ATP + 120 days 2/17/2020
2b | Final Outbrief and Lessons Learned | Summarizes task order results and identifies best practices learned, as well as opportunities for improvement and recommendations going forward | 3/23/2020
This document is confidential and intended solely for the client to whom it is addressed

## Slide 9: TIMELINE PHASING OF ACTIVITIES ON TASK
BPA Management Status Report (BMSR) - Monthly
Kickoff Briefing
Data Environmental Analysis and Assessment Report Completion
@ 30 days
Data Dictionary and Element Mapping Report Completion
@ 60 days
Recommendations for Technology Information Views Completion
@ 90 days
Recommendations for data grouping and filtering Completion
@ 90 days
Review of recommendations and Backlog Report Completion
@ 120 days
Final Outbrief and Lessons Learned
@ 150 days
M1 – 30d
M2 – 60d
M3 – 90d
M4 – 120d
M5 – 150d
This document is confidential and intended solely for the client to whom it is addressed

## Slide 10: MEETING CADENCE
Meeting Name | Day / Frequency | Description | Location
Tuesday check-ins with Joe Burg | Every Tuesday | 15 minute status update on task | Mr. Seablom’s office
Information Gathering Sessions | Wednesdays as needed | Sit down information gathering sessions with key database administrators | NASA HQ
Information Gathering Sessions | Thursdays as needed | Sit down information gathering sessions with key database administrators | NASA HQ
This document is confidential and intended solely for the client to whom it is addressed

## Slide 11: Booz Allen will implement a customized approach to execute all assessments within NASA’s Statement of Work
Booz Allen’s technical professionals, together with other qualified staff experienced in business analysis/data analysis, will conduct the Technology Investment Tracking and Analysis assessments in with accordance with the SPEAC Contract Statement of Work
Each assessment will be conducted through close contact and interaction with SMD combined with the application of expertise in the areas of Agile methodology, technical requirements/definition, use case and business rule definitions, and technical recommendations and options for both architecture and design
This document is confidential and intended solely for the client to whom it is addressed

## Slide 12: BOOZ ALLEN UNDERSTANDS THE SENSITIVITY OF THE DATA COLLECTED DURING THIS ASSESSMENT
This assignment does not pose a conflict of interest since the results of this assessment will not provide recommendations for acquisition of systems or subsystems by the United States Government, nor make recommendations materially related to on-going work being performed by Booz Allen Hamilton
All Booz Allen employees and contractors who work on the SPEAC contract are required to sign a Non-Disclosure Agreement (NDA)
Must also adhere to NFS 1852.237-72, Access to Sensitive Information FAR clause
Booz Allen has existing tools, processes, and procedures to ensure comprehensive protection of both Booz Allen and client data:
  Whole Disk laptop encryption, removable media encryption, and file encryption compliant with Federal Information Processing Standard 140-2 (FIPS 140-2)
  Enterprise Public Key Infrastructure (PKI) consistent with Federal standards and compatible with NASA PKI for secure email communications
  Robust risk assessment and system hardening processes for Booz Allen systems
This document is confidential and intended solely for the client to whom it is addressed

## Slide 13: BOOZ ALLEN WILL PROVIDE ASSESSMENT OF EXISTING CAPABILITIES
Booz Allen will review SMD’s technology data sources and current tools, conduct stakeholder interviews, and identify data gaps within the existing environment
Booz Allen will recommend a data dictionary for identified data sources
Booz Allen will assess the necessary information required to provide a complete picture of SMD technology across divisions by:
  Reviewing SMD’s technology data sources and current tools, conducting stakeholder interviews, and identifying data gaps within the existing environment
  Recommending a data dictionary for identified data sources.
The Data Environmental Analysis and Assessment Report will:
Provide a detailed analysis of data sources, along with an assessment of how best to consume data into the environment
The Data Dictionary and Element Mapping Report will:
Provide a listing of all data sources and corresponding data mapping
Proposed Activities
Task 1: ASSESSMENT OF EXISTING CAPABILITIES
Expected Products
This document is confidential and intended solely for the client to whom it is addressed

## Slide 14: BOOZ ALLEN WILL PROVIDE ASSESSMENT OF ARCHITECTURE AND DESIGN FOR DATABASE
Booz Allen will assess the architecture and design for an SMD technology information repository to provide recommendations for the following items:
  Interface of external authoritative data sets into a central location
  Additional data elements that the SMD repository should append to the master data set structure
  SMD central point of access concept with standard navigation UI/UX technology for SMD technology information
  User access control rules for information sharing
  Information display of technology investment data across SMD by division, which may be grouped or filtered by key fields such as technology Readiness Level (TRL), Division, Technology type, etc.
  Backlog of prioritized client requirements for future consideration
Task 2: ASSESSMENT OF ARCHITECTURE AND DESIGN FOR DATABASE
This document is confidential and intended solely for the client to whom it is addressed
Booz Allen will assess interface of external authoritative data sets into a central location
Booz Allen will recommend a mechanism for adadditional data elements that SMD repository should append to the master data set structure
Booz Allen will recommend a SMD central point of access concept for SMD technology information
Booz Allen will recommend a standard navigation UI/UX technology information repository structure
Booz Allen will review user access control rules for information sharing
Booz Allen will assess information display of technology investment data across SMD by division, which may be grouped or filtered by fields such as Technology Readiness Level, Division, Technology type, etc.
Booz Allen will review a backlog of prioritized client requirements for future consideration
The Recommendations for Technology Information Views will:
Provide recommendation for displaying technology investment data across SMD
The Recommendations for data grouping and filtering will:
Provide recommendations for how to best group data sets, as well as filtering options that can be used to help drill down to pertinent data
Proposed Activities
Expected Products

## Slide 15: Risk Assessment: Identified Risks that May Affect Execution
RISK TITLE | RISK DESCRIPTION | RISK MITIGATION/RESULTING RISK LEVEL
ACCESSIBILLITY TO DATA LEVEL: MEDIUM | Will need access to the individuals acting as the gatekeepers to the data sources. Without access, data connections will not be feasible | Out team will work with key stakeholders to identify the correct individuals to contact in order to access data
High Risk
Medium Risk
Low Risk
Risk Level Key:
This document is confidential and intended solely for the client to whom it is addressed

## Slide 16: The assessment team is available to answer questions or concerns at any time
Name | ROLE | PHONE | EMAIL
Mary Kincaid | NASA SPEAC COR | 281-483-1863 | mary.l.kincaid@nasa.gov
April Buchanan | SPEAC Program Manager | 281-280-5870 | Buchanan_April@bah.com
Joseph Burg | Tech Team | 484-883-9537 | Joseph.a.burg@nasa.gov
Mario Ortega | Tech Team | 703-283-1265 | Ortega_Mario@bah.com
Aadel Ragaban | Tech Team | 571-346-4998 | Aadel.a.Ragaban@nasa.gov
This document is confidential and intended solely for the client to whom it is addressed